## Slide 1
ER-CHAI
AI-Assisted Chart Generation & Analysis Platform - MVP Proposal
April 2026 | Economic Research Division

## Slide 2
Agenda
• Executive Overview & Vision
• Current Prototype Capabilities
• Business Case & ROI Analysis
• Proposed Enhancements
• AWS Production Architecture
• Resource Requirements & Timeline
• Budget Request
• Recommendation & Next Steps

## Slide 3
Executive Overview
• ER-CHAI: Economic Research Chart AI - revolutionizing chart creation
• AI-powered platform using AWS Bedrock (Claude Sonnet 4.5)
• Natural language commands for chart editing and data analysis
• Reduces chart creation time by 75-85%
• MVP delivery in 3-4 months with Okta SSO integration
• Seeking $213K budget for production deployment

## Slide 4
Current Prototype Capabilities
• FRED API Integration: Direct economic data ingestion
• AI Chart Editor: Natural language commands for modifications
• Reference Image Analysis: OpenCV + Vision extracts styling
• Interactive Canvas: Drag-and-drop Konva.js editor
• Multi-format Export: Python, R, PDF with FRBSF branding
• Executive Summary Generation: AI-powered trend analysis
• 211 unit tests with comprehensive coverage

## Slide 5
Technology Stack
Component | Technology | Purpose
Backend | Python 3.11+, FastAPI | API & Business Logic
Frontend | React 18, TypeScript, Konva.js | Interactive UI
AI/ML | AWS Bedrock (Claude Sonnet 4.5) | NLP & Analysis
Vision | OpenCV + Bedrock Vision | Image Analysis
Database | SQLite → PostgreSQL | Data Persistence
Export | ReportLab, matplotlib | PDF Generation

## Slide 6
Business Case: Productivity Impact
Metric | Current State | With ER-CHAI | Improvement
Chart Creation Time | 2-4 hours | 15-30 minutes | 75-85% reduction
Brand Consistency | ~70% | 99%+ | Near-perfect
Publication Cycle | 3-5 days | Same day | 80% faster
Economist Productivity | Baseline | +40% capacity | Significant uplift

## Slide 7
ROI Analysis
• Time Savings: 2,000+ hours/year across Economic Research team
• Cost Avoidance: $150,000-$200,000/year in productivity gains
• Reduced External Dependencies: Less reliance on design resources
• Faster Time-to-Publication: Competitive advantage in research
• 3-Year ROI: 250-300% on initial investment
• Break-even Point: ~18 months post-deployment

## Slide 8
MVP Scope & Future Enhancements
• MVP (3-4 months): Okta SSO, RDS migration, RBAC, audit logging, AWS deployment
• Post-MVP: Multi-chart dashboards, automated data refresh
• Future: Real-time collaboration, template library, API integrations
• Continuous: Performance optimization, user training

## Slide 9
AWS Production Architecture
Route 53
DNS & Routing
ALB
Load Balancer
ECS Fargate
Container Hosting
Okta IDP
SSO Auth
RDS PostgreSQL
Database
S3
Asset Storage
Bedrock
AI/ML (Claude)
CloudWatch
Monitoring
Estimated Monthly AWS Cost: $620 - $1,320
Okta SSO uses existing enterprise license (no additional cost)

## Slide 10
Resource Requirements (MVP)
Role | FTE | Duration | Responsibility
Tech Lead/Developer | 1.0 | 4 months | Architecture, Backend, AWS
Full-Stack Developer | 1.0 | 4 months | Frontend, Okta Integration
DevOps/QA | 0.5 | 4 months | CI/CD, Testing, Deployment

## Slide 11
MVP Timeline (3-4 Months)
• Month 1: AWS environment setup, Okta SSO integration, RDS migration
• Month 2: Production hardening, security implementation, optimization
• Month 3: UAT with pilot users, bug fixes, production deployment
• Month 4 (if needed): Stabilization, monitoring, user training
• Target Launch: August 2026

## Slide 12
Budget Request Summary
MVP
$213K
4-Month Development
Year 1 Ops
$39K
8 Months Post-MVP
Year 2 Ops
$58K
Annual Operations
Total Investment (MVP + 20 months)
~$310K
Projected ROI: 250-300% | Target Launch: August 2026

## Slide 13
Budget Breakdown - MVP
Category | Amount | Notes
Development Team | $160,000 | 2.5 FTE × 4 months
AWS Infrastructure Setup | $10,000 | Initial provisioning
Security Review | $10,000 | Assessment
Training & Documentation | $5,000 | User enablement
Contingency (15%) | $27,750 | Risk buffer
TOTAL MVP | $212,750 | 

## Slide 14
Risk Assessment & Mitigation
Risk | Probability | Impact | Mitigation
AWS Bedrock availability | Low | High | Multi-region failover
Data security concerns | Medium | High | Encryption, VPC isolation
User adoption resistance | Medium | Medium | Training, champions
Scope creep | Medium | Medium | Agile, prioritized backlog
Integration complexity | Low | Medium | Phased rollout

## Slide 15
Success Metrics (KPIs)
Metric | Target | Measurement Method
Chart creation time | <30 min avg | System analytics
User adoption rate | >80% of team | Monthly active users
Brand compliance | >95% | Automated style checks
System uptime | 99.5% | CloudWatch monitoring
User satisfaction | >4.2/5.0 | Quarterly surveys
AI accuracy | >90% | Command success rate

## Slide 16
Recommendation
✓ Approve $213K MVP budget for production deployment
✓ Assign 2.5 FTE development team for 4 months
✓ Target August 2026 for production launch
✓ Integrate with existing Okta SSO
Next Step: Schedule architecture review meeting

## Slide 17
Questions & Discussion
Contact: Economic Research Technology Team